# Task Assignment for Data Scientist – Durgesh Tiwari

## Employee Details

| Field | Detail |
| --- | --- |
| Name | Durgesh Tiwari |
| Designation | Data Scientist |
| Joining Date | 13 July 2026 |
| End Date | 17 September 2026 |
| Project Duration | 13 July 2026 – 17 September 2026 |
| Project Assigned | Techmentee – E-Pharma Management System |

# Phase 1: Project Understanding & Data Analysis

### 13 July 2026 – 19 July 2026

- Study the complete E-Pharma Management System workflow.

- Understand the application's business objectives and data architecture.

- Identify key healthcare datasets across:

  - Patient Module

  - Doctor Module

  - Pharmacy Module

  - Order Management

  - Appointment Management

  - Inventory Management

  - Payment Module

- Analyze business requirements for predictive analytics.

- Prepare the Project Understanding & Data Analysis document.

# Phase 2: Data Collection & Preprocessing

### 20 July 2026 – 26 July 2026

- Collect and organize raw datasets from all project modules.

- Perform data cleaning and preprocessing.

- Handle missing values, duplicate records, and outliers.

- Perform data transformation and normalization.

- Prepare datasets for model development.

- Document the data preprocessing workflow.

# Phase 3: Exploratory Data Analysis (EDA)

### 27 July 2026 – 02 August 2026

- Perform Exploratory Data Analysis (EDA).

- Analyze:

  - Patient Registration Trends

  - Medicine Sales

  - Doctor Consultation Trends

  - Pharmacy Performance

  - Inventory Utilization

  - Appointment Statistics

- Generate statistical summaries and visualizations.

- Prepare the EDA Report.

# Phase 4: Machine Learning Model Development

### 03 August 2026 – 09 August 2026

- Develop predictive models for:

  - Medicine Demand Forecasting

  - Patient Readmission Prediction

  - Order Demand Prediction

  - Appointment Trend Prediction

- Train and evaluate multiple machine learning algorithms.

- Document model development activities.

# Phase 5: Recommendation & Healthcare Analytics

### 10 August 2026 – 16 August 2026

- Build medicine recommendation models.

- Develop healthcare analytics dashboards.

- Analyze patient behavior and purchasing patterns.

- Generate pharmacy inventory optimization reports.

- Validate prediction accuracy and business insights.

# Phase 6: Model Optimization & Validation

### 17 August 2026 – 23 August 2026

- Perform feature engineering.

- Tune model hyperparameters.

- Improve model accuracy and performance.

- Validate model performance using evaluation metrics.

- Document optimization results.

# Phase 7: Model Integration & Deployment Support

### 24 August 2026 – 30 August 2026

- Integrate ML models with backend APIs.

- Validate model APIs.

- Monitor prediction performance.

- Resolve integration issues.

- Prepare deployment-ready ML services.

# Phase 8: Testing & Performance Evaluation

### 31 August 2026 – 06 September 2026

- Test machine learning models.

- Validate prediction accuracy.

- Perform performance benchmarking.

- Resolve model-related defects.

- Support QA testing activities.

# Phase 9: Deployment & Documentation

### 07 September 2026 – 13 September 2026

- Support production deployment.

- Prepare:

  - Model Documentation

  - Data Science Report

  - API Documentation

  - Deployment Guide

  - Technical Documentation

- Validate production model performance.

# Phase 10: Final Review & Project Handover

### 14 September 2026 – 17 September 2026

- Perform final model validation.

- Submit trained models and source code.

- Complete project documentation.

- Present analytical findings and business insights.

- Support project handover and production deployment.

## ASSIGNED BY

Vaishali Pujari
Project Coordinator